# Q4 Product Roadmap Brief

Q4 Product Roadmap Brief

Goals

This quarter we are focused on three deliverables: improved transcription accuracy on domain vocabulary, GPU acceleration on Windows, and the Chrome extension launch.

Transcription Accuracy

The primary success metric is reducing acronym misrecognition rate (e.g., MCTSSA → Mctissa) below 5%. Approach: expand the bundled vocabulary corpus to include MeSH (medical), C4ISR (defense), and the Latin legal vocabulary. Ship int8-quantized embeddings to keep the corpus under 700 MB.

GPU Acceleration

Target Apple Silicon (already shipping via mlx-whisper) and Windows (CUDA via faster-whisper). Goal: 3x throughput improvement on a 30-minute recording.

Chrome Extension

Launch on Chrome Web Store by end of Q4. Features: capture audio from any tab, screen recording, side-panel chat with Max, and one-click upload to the local Verbatim app.

Timeline

Week 1-2: vocabulary corpus expansion + int8 quantization
Week 3-4: Windows GPU code path + testing
Week 5-6: Chrome extension polish + Web Store submission
Week 7-8: Buffer + post-launch fixes